Sprint Review and Retrospective

John glody kubikula

Southern New Hampshire University

Course Number: CS 250

Course Name: software development lifecycle

Instructor Name: Christopher eppenger

Date:04/16/2026

Sprint Review and Retrospective

Introduction

The SNHU Travel development project served as a pilot initiative for Chada Tech’s transition from a traditional methodology waterfall to a Scrum-Agile framework. As the Organizations evaluates whether Agile should be adopted across all development teams, this project provided a controlled environment to explore iterative development, cross-functional collaboration, and adaptive planning. Throughout the course, I went through the roles of Product Owner, Developer, Tester, and Scrum Master, allowing me to experience the full spectrum of responsibilities within a Scrum team. This Sprint Review and Retrospective synthesize those experiences, evaluates the effectiveness of Scrum-Agile practices, and reflects on how the approach supported product quality, team cohesion, and organizational learning.

Applying Roles

The most valuable aspect of this project was the opportunity to play each Scrum role and observe how they collectively contribute to a successful product delivery. Although each role offered a distinct perspective, they were all interconnected through shared goals and continuous communication.

As the Product Owner, I was responsible for translating the vision for the SNHU Travel application. I developed user stories that captured the needs of travelers seeking personalized recommendations. For example, “As a traveler, I want to understand why a destination is recommended so that I can make informed travel decisions” became a cornerstone of the recommendation explanation feature. Writing these stories required balancing user value, technical feasibility, and business priorities—an exercise that highlighted the Product Owner’s critical role in maximizing product value.

As a Developer, I translated user stories into actionable tasks. This role revealed how even well-written stories can contain hidden ambiguities. For instance, the “Top Recommended Destinations” story lacked clarity regarding the user interface. Should the destinations appear in a static list, a grid, or a slideshow? Identifying these gaps early reinforced the importance of backlog refinement and close collaboration with the Product Owner.

As a Tester, I created detailed test cases with explicit pass/fail criteria, aligning with the course requirement for conditional logic in every step. These test cases ensured traceability between user stories and verification activities. For example, I developed tests confirming that each slide in the destination slideshow displayed one destination, included navigation arrows, and presented the recommendation explanation consistently. This role emphasized the importance of quality assurance as an integral—not separate—part of Agile development.

Finally, as the Scrum Master, I facilitated the Sprint Review and Retrospective, guiding the team through reflection and continuous improvement. I encouraged open communication, helped remove obstacles, and ensured adherence to Scrum values. This role underscored the importance of servant leadership in fostering a collaborative and adaptive team environment.

Completing User Stories

The Scrum-Agile approach significantly supported the completion of user stories by enabling iterative refinement, continuous feedback, and incremental delivery. Unlike the waterfall model, which requires detailed requirements upfront, Scrum embraces evolving understanding.

A clear example occurred with the user story related to viewing top recommended destinations. Initially, the story lacked essential details such as ranking format, description length, and UI layout. During Sprint Planning, the team identified these gaps and sought clarification. Midway through the sprint, the Product Owner provided a slideshow wireframe that fundamentally changed the direction of the feature.

Instead of derailing progress, Scrum practices allowed the team to adapt seamlessly. The user story was refined, acceptance criteria were updated, and test cases were revised. This iterative process ensured that the final implementation aligned with the Product Owner’s vision and user expectations. The experience demonstrated how Scrum transforms uncertainty into opportunity by encouraging collaboration and continuous refinement.

Handling Interruptions

Interruptions and changes in direction are inevitable in software development, and the SNHU Travel project provided a realistic example of this challenge. The introduction of the slideshow wireframe after development and testing had already begun required the team to pivot quickly.

Scrum’s structure supported this transition effectively. During Daily Scrums, team members discussed the impact of the new wireframe, identified tasks requiring revision, and adjusted their work accordingly. The Sprint Backlog was updated to reflect the new requirements, and the team collaborated to revise test cases and development tasks. Because Scrum encourages embracing change even late in development, the team was able to adapt without losing momentum.

This experience highlighted one of Agile’s greatest strengths, which is, its ability to absorb change without compromising progress. In a waterfall environment, such a late-stage change would have required formal requests, extensive documentation updates, and potential delays. In Scrum, it became a natural part of the iterative process.

Communication

Effective communication was the defining factor in the success of the SNHU Travel project. One of the clearest examples was the email draft to the Product Owner requesting clarification on user stories. In that message, I asked targeted questions such as:

- Whether the recommendation explanation should appear on the destination card or in a separate popup,

- Whether the destination list should appear on a single page or in a slideshow,

- And whether destinations should be ranked numerically or simply ordered by relevance.

This communication was effective because it was structured, concise, and aligned with the team’s need for clarity. It demonstrated respect for the Product Owner’s role and encouraged collaboration by requiring specific feedback. In Scrum, communication is continuous and intentional. This example reflects how structured communication supports shared understanding and reduces ambiguity.

Additionally, the Daily Scrum meetings provided a consistent forum for team members to share progress, identify blockers, and coordinate tasks. These brief but focused interactions strengthened team cohesion and ensured alignment throughout the sprint.

Organizational Tools

Several Scrum-Agile tools and events contributed to the team’s organization and productivity throughout the project.

The Product Backlog served as the central repository for user stories, allowing the team to prioritize work based on value. The Sprint Backlog helped the team focus on achievable goals within each sprint, preventing scope creep. Daily Scrums provided a consistent forum for identifying blockers and adjusting tasks. The Sprint Review allowed the team to demonstrate completed work and gather feedback, while the Sprint Retrospective encouraged reflection and continuous improvement.

These tools supported transparency, collaboration, and adaptability. For example, during the Sprint Retrospective, the team identified that user stories needed more detailed acceptance criteria. This insight led to improved clarity in subsequent sprints and more effective test case development.

Evaluating the Agile Process

Pros of Scrum-Agile for the SNHU Travel Project

- Flexibility: The team easily incorporated the slideshow wireframe without major disruption.

- Continuous feedback: Frequent communication with the Product Owner improved accuracy.

- Incremental delivery: User stories were completed in manageable pieces.

- Improved collaboration: Daily Scrums and retrospectives strengthened team alignment.

- Early identification of gaps: Missing details in user stories were caught before development progressed too far.

Cons of Scrum-Agile for the SNHU Travel Project

- Required constant communication: Without consistent engagement, progress slows.

- Ambiguity early in development: User stories sometimes lacked detail, requiring mid-sprint clarification.

- Learning curve: Transitioning from waterfall required adjusting to new roles and expectations.

Was Scrum-Agile the Best Approach?

Yes. The SNHU Travel project involved evolving requirements, user-focused features, and iterative refinement—conditions where Scrum-Agile excels. The ability to adapt to new wireframes, refine user stories, and revise test cases mid-sprint demonstrated that Agile was not only suitable but ideal for this project. A waterfall approach would have struggled with late-stage design changes and the need for continuous stakeholder feedback.

Conclusion

The SNHU Travel project demonstrated the strengths of the Scrum-Agile methodology, particularly in environments where requirements evolve and collaboration is essential. Through clear roles, iterative development, effective communication, and adaptive planning, the team successfully delivered user-focused features while learning valuable lessons about Agile practices. Based on this experience, transitioning ChadaTech’s development teams to a Scrum-Agile approach would likely improve product quality, team cohesion, and responsiveness to client needs.

References

Beck, K., Beedle, M., van Bennekum, A., Cockburn, A., Cunningham, W., Fowler, M., Grenning, J., Highsmith, J., Hunt, A., Jeffries, R., Kern, J., Marick, B., Martin, R. C., Mellor, S., Schwaber, K., Sutherland, J., & Thomas, D. (2001). Manifesto for Agile software development. https://agilemanifesto.org/

Cohn, M. (2004). User stories applied: For agile software development. Addison-Wesley.

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/

Sommerville, I. (2016). Software engineering (10th ed.). Pearson.

VersionOne. (2022). 16th annual State of Agile report. https://stateofagile.com/